**Spring 2023 Project Schedule**

The following is the schedule for this semester along with the due dates of milestones and weekly deliverables.

|  |  |  |
| --- | --- | --- |
| **Date** | **Week** | **Credera Assignment** |
| 1/24 | 1 | **Project Kick Off!** (3:30 – 4:45pm)   * Class introduction * Project kick-off presentation Role assignments and requirements clarifications |
| 1/30 | 2 | * First scrum meeting * Continued requirements clarification for Milestone 1 * Milestone 1 development |
| 2/6 | 3 | * Milestone 1 development |
| 2/13 | 4 | **Milestone 1 Due**   * Continued requirements clarification for Milestone 2 * Begin Milestone 2 development |
| 2/20 | 5 | * Milestone 2 development |
| 2/27 | 6 | * Milestone 2 development |
| 3/6 | 7 | * Spring break – no scrum |
| 3/13 | 8 | **Milestone 2 Due**   * Continued requirements clarification for Milestone 3 * Begin Milestone 3 development |
| 3/20 | 9 | * Milestone 3 development |
| 3/27 | 10 | * Milestone 3 development­­ |
| 4/3 | 11 | * Milestone 3 development |
| 4/10 | 12 | **Milestone 3 Due**   * Continued requirements clarification for Milestone 4 * Begin Milestone 4 development |
| 4/17 | 12 | * Milestone 4 development |
| 4/24 | 13 | * Milestone 4 development |
| 5/2 | 14 | **Final Presentation (3:30-4:45pm)** |